OPSIQ

# AI-Powered Business
Operations Intelligence Platform

Master Project Documentation & System Design

Planning baseline • Version 1.0 • 15 October 2026

A learning-first, portfolio-grade business application built incrementally with AI assistance.

DATA SOURCES → PYTHON INGESTION & QUALITY → POSTGRESQL WAREHOUSE ↓ POWER BI ANALYTICS ← BUSINESS METRICS → FASTAPI SERVICES ↓ INSIGHTS / ALERTS / AI ASSISTANT Cross-cutting: Git • tests • documentation • security • Docker • CI/CD • deployment

# Document control

| Field | Value |
| --- | --- |
| Project name | AI-Powered Business Operations Intelligence Platform |
| Working product name | OpsIQ (working name; can be renamed later) |
| Document owner | Project owner / learner |
| Version | 1.0 — initial planning baseline |
| Status | Draft baseline; architecture choices are provisional until validated |
| Primary purpose | Guide product scope, system design, implementation, learning, testing, and portfolio presentation |
| Working style | Beginner-friendly, AI-assisted, milestone-based; understand and verify generated code |

## How to use this document

Treat this as the source of truth for the project. Update decisions here instead of letting requirements drift across chats.

The first release is intentionally small. Optional/advanced features are explicitly deferred so the project can ship.

Every milestone must produce a working artifact, tests/evidence, and a short explanation the owner can give in an interview.

Do not put passwords, API keys, tokens, real customer records, or employer data in this document or public repository.

# Table of contents

1. Executive summary

2. Problem statement and product vision

3. Users, use cases, and success measures

4. Scope and release strategy

5. Functional requirements

6. Non-functional requirements

7. Proposed technology stack and rationale

8. System architecture

9. Data architecture and database design

10. ETL, validation, and data-quality design

11. API design

12. Analytics and BI design

13. AI/ML roadmap and guardrails

14. Security, privacy, and reliability

15. Testing and quality strategy

16. Dev workflow, Git, CI/CD, and deployment

17. UI/UX design principles

18. Project structure

19. Delivery roadmap and learning plan

20. Risks, assumptions, and decisions

21. Definition of done and portfolio evidence

Appendices: starter data model, API examples, glossary

# 1. Executive summary

OpsIQ is a fictional-company operations intelligence platform that turns scattered operational data into trusted, actionable information. It will ingest files and later API data, validate and transform records with Python, store curated data in PostgreSQL, expose selected capabilities through a REST API, and deliver management reporting through Power BI. Later releases may add anomaly detection, forecasting, and a grounded natural-language business insights assistant.

The project is both a product and a structured learning journey. The initial release prioritizes a dependable data pipeline, well-designed relational model, measurable data quality, useful KPIs, repeatable tests, and clear documentation. A modern web frontend, advanced AI, distributed processing, Kubernetes, and multiple backend languages are not required for the first release.

# 2. Problem statement and product vision

## 2.1 Problem

A growing service business may track customers, orders, employees, work items, support tickets, SLAs, revenue, and customer satisfaction in separate spreadsheets and systems. Definitions differ, data arrives late or inconsistently, and managers spend time reconciling numbers rather than deciding what to do.

## 2.2 Vision

Create a small but credible operations platform where a manager can trust the metrics, investigate changes, identify data issues, and receive evidence-linked explanations of what needs attention.

## 2.3 Product principles

Trust before intelligence: data quality and metric definitions come before AI-generated explanations.

Traceability: every displayed metric should have a documented definition and identifiable source tables.

Small releases: ship a useful vertical slice before adding another technology.

Explainability: insights should cite the metric, time window, and evidence used.

Safe by default: synthetic data, least privilege, secret management, and no autonomous business actions in the MVP.

Learning through ownership: the project owner must be able to explain the system, not merely run generated code.

# 3. Users, use cases, and success measures

| User | Primary need | Example task |
| --- | --- | --- |
| Operations manager | Understand service performance | Compare ticket volume, SLA attainment, and backlog by week |
| Team lead | Find where work is blocked | Identify teams with rising overdue work |
| Business analyst | Trust and explore metrics | Trace a KPI to its definition and source records |
| Data/platform maintainer | Keep pipelines reliable | Review failed loads, validation errors, and run history |
| Portfolio reviewer/interviewer | Evaluate engineering ability | Inspect architecture, tests, commits, data model, and demo |

## 3.1 Success measures

| Measure | Initial target / acceptance evidence |
| --- | --- |
| Repeatability | Same input and configuration can be processed repeatedly without unintended duplicates |
| Data quality | Required-field, type, uniqueness, referential-integrity, and business-rule checks produce a clear report |
| Traceability | Each load records run ID, source, start/end time, status, and row counts |
| Metric consistency | Documented KPI definitions match SQL validation queries and Power BI results |
| Reliability | Automated tests cover critical transformations and API behavior |
| Usability | A reviewer can follow the README and run the demo from a clean setup |
| Portfolio readiness | Architecture diagram, ERD, API docs, screenshots, demo script, and trade-off explanations are available |

# 4. Scope and release strategy

## 4.1 MVP — must ship first

Synthetic operational dataset in CSV/Excel/JSON format.

Python ingestion pipeline with configuration, normalization, validation, logging, and load summary.

PostgreSQL database with core operational tables and a reporting-friendly model.

Repeatable loads with duplicate handling and a load-run audit trail.

SQL queries/views for core KPIs and data validation.

Power BI dashboard with executive and operations views.

FastAPI endpoints for health, KPI summary, and selected operational records.

Unit/integration tests, Git-based workflow, README, environment configuration, and safe secret handling.

## 4.2 Later releases

| Release | Candidate capabilities | Gate to proceed |
| --- | --- | --- |
| R1 — reliable core | Data ingestion, PostgreSQL, SQL metrics, Power BI, tests, documentation | MVP acceptance criteria pass |
| R2 — service layer | FastAPI, pagination/filtering, API tests, OpenAPI documentation | Stable schema and metrics |
| R3 — insights | Anomaly flags, simple forecast, explainable insight summaries | Baseline metrics and data-quality checks are trusted |
| R4 — AI assistant | Natural-language questions answered from approved metrics/queries with evidence | Guardrails, access controls, and evaluation tests exist |
| R5 — deployment | Docker, CI pipeline, hosted demo, monitoring and deployment documentation | Local setup and tests are reproducible |
| Optional exploration | React/TypeScript frontend, cloud services, PySpark, Kubernetes, Java/Spring | Only if a target role requires it or the core project is complete |

## 4.3 Explicitly out of scope for MVP

Real employer/client data or personally identifiable information.

Multi-tenant enterprise permissions, billing, and complex organization administration.

Autonomous AI actions that alter records, send customer messages, or make employment/financial decisions.

Microservices, Kubernetes, streaming infrastructure, and multiple programming languages from day one.

A polished custom web frontend before the data and API layers work.

# 5. Functional requirements

| ID | Requirement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| FR-01 | Load supported CSV/Excel files into a controlled staging process | Must | Valid sample file loads; invalid file produces a readable error |
| FR-02 | Normalize column names, dates, categories, and nulls | Must | Transformation tests cover normal and edge cases |
| FR-03 | Validate schema and business rules before promotion | Must | Invalid rows are reported/quarantined rather than silently accepted |
| FR-04 | Prevent duplicate records using documented business keys | Must | Re-running the same file does not duplicate target records |
| FR-05 | Persist pipeline run metadata and row counts | Must | Run history shows success/failure and counts |
| FR-06 | Store core business entities and relationships in PostgreSQL | Must | Schema migrations/DDL and ERD are documented |
| FR-07 | Calculate agreed KPIs using documented definitions | Must | SQL validation totals reconcile with dashboard figures |
| FR-08 | Provide executive and operational Power BI pages | Must | Filters, trends, definitions, and last-refresh information are visible |
| FR-09 | Expose health and KPI endpoints | Should | OpenAPI docs and automated API tests pass |
| FR-10 | Flag anomalies and generate basic forecasts | Later | Baseline comparison and evaluation report are documented |
| FR-11 | Answer business questions with metric evidence | Later | Assistant returns source/time-window and refuses unsupported questions |

# 6. Non-functional requirements

| Area | Initial requirement |
| --- | --- |
| Maintainability | Clear modules, type hints where helpful, configuration outside code, small functions, and documented decisions |
| Reliability | Failures are visible; retries are bounded; re-running a load is safe |
| Performance | MVP is designed for a modest synthetic dataset; record measured timings instead of making unsupported scale claims |
| Security | No secrets in Git; parameterized SQL; least-privilege database account; input validation |
| Privacy | Synthetic/demo data only; avoid unnecessary personal data fields |
| Accessibility/usability | Readable contrast, consistent labels, keyboard-friendly API docs, meaningful error messages |
| Observability | Structured logs, request IDs where appropriate, pipeline run IDs, and health checks |
| Portability | A new developer can set up the project using documented steps and an environment template |
| Cost | Prefer free/local development tools; any hosted service must have a stated cost and shutdown plan |

# 7. Proposed technology stack and rationale

This is a proposed baseline, not an irreversible commitment. Confirm versions during implementation and pin dependencies.

| Layer | Proposed choice | Why it fits | Decision status |
| --- | --- | --- | --- |
| Language / ETL | Python | Beginner-friendly ecosystem for ingestion, validation, automation, testing, and analytics | Provisional |
| Database | PostgreSQL | Widely used relational database; supports constraints, SQL, and robust reporting models | Provisional |
| BI | Power BI | Builds on current experience and provides a clear business-facing deliverable | Selected for MVP |
| API | FastAPI | Python-based REST API with automatic OpenAPI documentation | R2 |
| Testing | pytest | Straightforward unit and integration testing | Provisional |
| Version control | Git + GitHub | Portfolio visibility, change history, issue tracking, and collaboration workflow | Selected |
| Environment | venv + requirements/pyproject configuration | Keeps dependencies reproducible | Choose during setup |
| Containerization | Docker / Compose | Makes the database and app setup easier to reproduce | Later |
| CI/CD | GitHub Actions | Automates lint/test checks on pushes and pull requests | Later |
| AI layer | Provider-neutral interface; only add a provider after core metrics work | Avoids coupling core data logic to one model/vendor | Later |
| Frontend | Power BI first; optional React + TypeScript later | Avoids building two interfaces before core functionality is proven | Deferred |

# 8. System architecture

## 8.1 Logical architecture

┌────────────────────────── DATA SOURCES ──────────────────────────┐ │ CSV / Excel / JSON files Future: approved REST API│ └──────────────────────────────┬───────────────────────────────────┘ ↓ ┌──────────────────── PYTHON INGESTION PIPELINE ───────────────────┐ │ Discover → Parse → Normalize → Validate → Quarantine bad rows │ │ → Load → Record run metadata │ └──────────────────────────────┬───────────────────────────────────┘ ↓ ┌────────────────────────── POSTGRESQL ────────────────────────────┐ │ Raw/Staging tables → Core relational tables → Reporting views │ └───────────────────────┬──────────────────────┬───────────────────┘ ↓ ↓ ┌──────────────────┐ ┌────────────────────────────┐ │ Power BI reports │ │ FastAPI REST service (R2) │ │ KPIs / trends │ │ Health / KPI / filtered data│ └──────────────────┘ └─────────────┬──────────────┘ ↓ Later: insight/AI service Cross-cutting controls: configuration • secrets • tests • logs • Git/CI

## 8.2 Deployment view

DEVELOPER MACHINE ├─ Python application + virtual environment ├─ PostgreSQL (local initially; Docker Compose later) ├─ Power BI Desktop connects to curated database/views └─ pytest + lint/type checks GITHUB ├─ source control / issues / pull requests └─ GitHub Actions: install → lint → test → report result OPTIONAL HOSTED DEMO (later, after security review) ├─ API/application service ├─ managed or containerized database with restricted access └─ monitoring, backups, cost limits, and documented teardown

## 8.3 Main component responsibilities

| Component | Owns | Must not own |
| --- | --- | --- |
| Ingestion adapter | Reading a specific file/API format | Business KPI definitions |
| Transformation/validation | Cleaning, type conversion, rules, error reporting | Database credentials hardcoded in source |
| Repository/database layer | Parameterized queries and persistence | Presentation logic |
| Metrics/SQL layer | Canonical KPI definitions and reporting views | Duplicated conflicting metric logic |
| API layer | Request validation, HTTP status, response schema | Raw unrestricted SQL from user input |
| Power BI | Presentation, filtering, visual exploration | Silent redefinition of canonical business rules |
| Insight layer | Evidence-based summaries of approved metrics | Inventing numbers or executing unapproved actions |

## 8.4 Key data flow

A user places a synthetic source file in the configured input folder.

The pipeline validates file type, required columns, data types, and source configuration.

The pipeline normalizes the data and separates valid rows from rejected rows with reasons.

Valid rows are loaded transactionally using documented keys and conflict behavior.

A load-run record captures source name, run ID, timestamps, counts, status, and safe error details.

SQL views calculate agreed metrics from curated tables.

Power BI reads the reporting views; the API exposes a limited set of validated metrics and records.

Later insight components use approved metric outputs and include evidence, time window, and caveats.

# 9. Data architecture and database design

## 9.1 Modeling approach

Use a simple normalized relational model for operational entities and a reporting-friendly layer for analytics. Do not force every use case into one giant table. Define primary keys, foreign keys, uniqueness, nullability, and timestamps explicitly. Use synthetic IDs and generated data for the public demo.

## 9.2 Starter entities

| Entity | Purpose | Example fields (initial) | Relationship notes |
| --- | --- | --- | --- |
| departments | Organizational grouping | department_id, name | One department has many employees |
| employees | Internal workforce | employee_id, department_id, role, hire_date, status | Belongs to department; avoid sensitive HR fields |
| customers | Customer accounts | customer_id, segment, region, created_at | One customer may have many orders/tickets |
| products | Products or services | product_id, category, name, active_flag | Referenced by order lines |
| orders | Commercial activity | order_id, customer_id, order_date, status | One order has one or more order lines |
| order_items | Order detail | order_item_id, order_id, product_id, quantity, unit_price | Line-level revenue calculation |
| tickets | Support/service requests | ticket_id, customer_id, assigned_employee_id, created_at, closed_at, status, priority | Used for backlog, resolution, and SLA measures |
| sla_events | SLA outcome | sla_event_id, ticket_id, target_at, resolved_at, breached_flag | One ticket can have SLA history/events |
| load_runs | Pipeline observability | run_id, source_name, started_at, finished_at, status, rows_read, rows_loaded, rows_rejected | One row per ingestion execution |
| data_quality_issues | Rejected/flagged data | issue_id, run_id, entity_name, record_key, rule_code, severity, message | Linked to a load run |

## 9.3 Relationship sketch

departments 1 ───── * employees customers 1 ───── * orders 1 ───── * order_items * ───── 1 products customers 1 ───── * tickets 1 ───── * sla_events employees 1 ───── * tickets (assigned employee; nullable) load_runs 1 ───── * data_quality_issues

## 9.4 Reporting model

Build dimensions such as Date, Customer, Product, Employee, Department, and Ticket Status where useful.

Build facts at a clearly declared grain: FactOrders at order-line grain; FactTickets at ticket grain; FactSLA at SLA-event grain.

Do not combine facts at different grains without deliberate aggregation; this prevents duplicated revenue or ticket counts.

Use explicit date relationships and document which date drives each KPI (order date, created date, closed date, etc.).

Keep KPI definitions in a metrics catalogue and test important totals against independent SQL queries.

## 9.5 Data retention and synthetic data

Generate plausible fictional records with deterministic seeds where reproducibility helps.

Include realistic edge cases: missing values, duplicate source rows, invalid dates, orphan references, and out-of-range values.

Do not use company spreadsheets, customer names, employee records, access tokens, or production extracts in the public repository.

Keep rejected data only as long as needed for debugging the demo; avoid logging entire sensitive rows.

# 10. ETL, validation, and data-quality design

## 10.1 Pipeline stages

| Stage | Responsibility | Failure behavior |
| --- | --- | --- |
| Discover | Find configured input files and validate extension/path | Fail clearly if source is missing or unsupported |
| Read | Parse file with explicit encoding/sheet/options | Record safe parse error; do not partially pretend success |
| Normalize | Map aliases, standardize dates/categories, trim strings | Record conversion issues |
| Validate | Required columns, types, unique keys, ranges, relationships | Reject/quarantine invalid rows with rule codes |
| Transform | Derive permitted fields and prepare load shape | Unit-tested deterministic transformations |
| Load | Use transaction and conflict policy | Rollback transaction on fatal persistence failure |
| Audit | Write run status and counts | Preserve failure metadata where possible |
| Report | Print/save concise run summary | Non-zero exit code for failed run |

## 10.2 Initial data-quality rules

Schema: required columns exist and unexpected columns are handled deliberately.

Completeness: key fields are not null or blank.

Validity: dates parse, quantities are positive where required, and status values belong to an approved set.

Uniqueness: business key is unique within the target grain.

Referential integrity: order customer, order item product/order, and ticket customer references exist.

Consistency: closed tickets have a closed timestamp; resolved_at is not earlier than created_at.

Reconciliation: rows read = accepted + rejected, with duplicate/conflict counts reported separately where relevant.

## 10.3 Idempotency policy

The same input may be processed more than once without creating unintended duplicate business records. Define the natural/business key for every entity. Use database unique constraints and an explicit insert/update/ignore policy. Track source file fingerprint or source batch ID when useful. Test repeat-run behavior before adding scheduling.

# 11. API design

API is planned for Release 2, after database and metric definitions stabilize. FastAPI is the provisional framework.

| Method & path | Purpose | Key behavior |
| --- | --- | --- |
| GET /health | Application health | Returns service status; do not expose secrets or internal stack traces |
| GET /api/v1/metrics/summary | Executive KPI summary | Optional date range; returns metric values, units, and as-of timestamp |
| GET /api/v1/tickets | List tickets | Pagination, allowed filters, stable sort, bounded page size |
| GET /api/v1/tickets/{ticket_id} | Ticket detail | 404 for missing record; response excludes unnecessary sensitive fields |
| GET /api/v1/pipeline-runs | Recent load runs | Returns safe metadata and statuses, not raw secrets or full input rows |

## 11.1 API conventions

Use versioned routes under /api/v1.

Validate query parameters and use parameterized database access.

Return predictable JSON schemas and appropriate HTTP status codes.

Paginate list endpoints; cap page size and allowlist sort/filter fields.

Keep internal exceptions in logs; return safe, actionable errors to callers.

Document authentication before any public deployment; local demo access is not a production security model.

# 12. Analytics and BI design

## 12.1 Proposed report pages

| Page | Audience question | Candidate measures |
| --- | --- | --- |
| Executive Overview | Is the business healthy? | Revenue, order count, ticket volume, SLA attainment, customer satisfaction proxy, trend vs prior period |
| Operations | Where is work building up? | Open backlog, overdue items, resolution time, tickets by priority/team |
| Customer & Service | Which segments need attention? | Ticket rate, repeat-contact proxy, satisfaction, order/service mix |
| Data Quality & Pipeline | Can we trust the latest refresh? | Last load time, accepted/rejected rows, issue counts, failed runs |

## 12.2 KPI governance

| KPI | Draft definition to validate | Important caveat |
| --- | --- | --- |
| Total Revenue | Sum of quantity × unit price for eligible order lines | Specify whether cancelled/refunded orders are excluded |
| Order Count | Distinct count of eligible order IDs | Do not count order-line rows as orders |
| Open Backlog | Tickets whose current status is not closed/resolved at the selected snapshot | Snapshot vs historical status needs a clear definition |
| SLA Attainment % | Eligible SLA events met ÷ all eligible SLA events × 100 | Define eligibility, exclusions, and zero-denominator behavior |
| Average Resolution Time | Average closed_at − created_at for eligible closed tickets | Consider median and percentile due to skew |
| Rejection Rate | Rejected rows ÷ rows read × 100 | Handle zero rows and count duplicates separately |

## 12.3 Dashboard design rules

Use a restrained design system: deep violet #34246B / #7655F6, warm orange #E66B3D, neutral backgrounds, and accessible contrast.

Each page should answer a small set of business questions, not display every chart available.

Use consistent date filters and explain whether measures are snapshots, flows, or averages.

Show refresh/load status and data freshness where appropriate.

Avoid misleading totals, truncated axes, excessive colors, and visuals without a clear decision purpose.

# 13. AI/ML roadmap and guardrails

AI is a later capability, not a shortcut around clean data. First build trustworthy SQL metrics and baselines; then evaluate whether a model or language model improves a real workflow.

| Capability | Approach | Evaluation / guardrail |
| --- | --- | --- |
| Anomaly flags | Start with rule-based thresholds or rolling-baseline comparisons | Measure false positives; show baseline and affected period |
| Forecasting | Start with a simple time-series baseline for ticket/order volume | Use time-based train/test split and MAE or similar metric; compare to naive baseline |
| AI business Q&A | Map approved questions to vetted metrics or controlled query templates | Test known-answer questions, unsupported questions, and prompt injection attempts |
| Insight summaries | Summarize already-calculated results and evidence | Require cited metric, period, comparison, and caveat; never invent missing values |

Never allow a language model to execute arbitrary SQL or access secrets.

Use least-privilege, read-only access for insight queries.

Treat source data as untrusted input; do not follow instructions embedded in uploaded records.

Clearly label generated interpretations and distinguish facts from hypotheses.

Do not make consequential decisions about employees or customers based solely on model output.

# 14. Security, privacy, and reliability

| Control | Implementation expectation |
| --- | --- |
| Secrets | Environment variables or a local ignored .env file; commit only .env.example with placeholder values |
| Database access | Separate app user with only required permissions; avoid superuser credentials in the app |
| SQL safety | Parameterized queries; no string-concatenated user input in SQL |
| Input safety | Validate file types, file size, schema, and parameters; do not execute uploaded content |
| Data minimization | Synthetic records; collect only fields needed for the use case |
| Logging | No passwords, tokens, full sensitive rows, or unnecessary personal data in logs |
| Errors | User-facing messages are safe; detailed stack traces remain in local/dev logs |
| Backups | Document how to recreate the synthetic database; later document backup/restore for hosted data |
| Dependencies | Pin dependencies and update deliberately; review dependency advisories before public deployment |
| AI boundary | Read-only, evidence-grounded insights; no autonomous writes in the MVP |

# 15. Testing and quality strategy

| Test layer | What it verifies | Example |
| --- | --- | --- |
| Unit | Small deterministic functions | Date normalization, key generation, status mapping |
| Data-quality | Schema and business rules | Missing customer ID is rejected with a rule code |
| Integration | Pipeline and database work together | Valid rows persist; foreign-key violation is handled |
| Idempotency | Repeat runs behave safely | Loading the same source twice creates no duplicate business rows |
| API | Contract, validation, errors, pagination | Invalid date range returns a controlled 4xx response |
| Analytics reconciliation | KPI definitions agree across SQL and Power BI | Revenue query equals expected fixture total |
| Regression | Previously fixed behavior remains correct | Test for a past bug stays in the suite |
| Security checks | Common unsafe patterns are blocked | User filter cannot inject SQL; secrets are not in repository |
| User acceptance | A manager can answer defined questions | Demo checklist for backlog and SLA trend |

## 15.1 Quality gates

A feature is not done merely because it runs once on the developer's machine.

Critical transformations and KPI calculations have tests or independent reconciliation checks.

Errors are understandable and failures do not silently report success.

README setup instructions are tested from a clean environment at major milestones.

No secrets, real company data, or unexplained generated code is committed.

# 16. Dev workflow, Git, CI/CD, and deployment

## 16.1 Git workflow

Create a GitHub repository with README, .gitignore, license decision, and project board/issues.

Use small feature branches or focused commits; write commit messages that describe the change.

For each milestone, run tests locally and review the diff before pushing.

Add GitHub Actions after local tests are stable: install dependencies → lint/check → pytest.

Tag a release when the milestone is demo-ready and update the changelog/README.

## 16.2 Environments

| Environment | Purpose | Rules |
| --- | --- | --- |
| Local development | Build and debug features | Synthetic data; local environment variables; verbose dev logs |
| CI | Repeatable automated checks | Ephemeral test database or isolated test fixtures; no production secrets |
| Demo/hosted (later) | Reviewer can try the product | Restricted credentials, cost controls, safe synthetic data, monitoring, teardown instructions |

## 16.3 Deployment sequence

First: fully reproducible local setup.

Second: automated CI checks on push/pull request.

Third: containerized local stack with Docker Compose if it reduces setup friction.

Fourth: optional hosted API/demo after security, cost, and data-retention review.

Kubernetes and advanced cloud architecture are not MVP requirements; add them only for a defined learning or job-target reason.

# 17. UI/UX design principles

Start with the business questions and user tasks, then choose charts or screens.

Use a consistent color, typography, spacing, and status system.

Prioritize information hierarchy: key metric → trend → breakdown → explanation/action.

Use meaningful empty, loading, error, and stale-data states in any future web UI.

Avoid exposing technical pipeline detail to executive users; provide a separate data-quality/operations page for maintainers.

For the MVP, Power BI is the main interface. A custom web app is an optional later slice, not a prerequisite.

# 18. Proposed repository structure

opsiq/ ├── README.md ├── pyproject.toml # or requirements files; choose one primary dependency workflow ├── .env.example ├── .gitignore ├── docs/ │ ├── project-charter.md │ ├── architecture.md │ ├── data-dictionary.md │ ├── metrics-catalogue.md │ ├── api-contract.md │ ├── security-and-privacy.md │ ├── test-plan.md │ └── decisions/ # short ADRs ├── data/ │ ├── sample/ # synthetic examples only │ └── generated/ # ignored if generated locally ├── sql/ │ ├── migrations/ │ ├── views/ │ └── validation_queries/ ├── src/opsiq/ │ ├── config/ │ ├── ingestion/ │ ├── validation/ │ ├── transformations/ │ ├── database/ │ ├── metrics/ │ ├── api/ # introduced in R2 │ └── insights/ # introduced later ├── tests/ │ ├── unit/ │ ├── integration/ │ ├── api/ │ └── fixtures/ ├── powerbi/ # report file and supporting assets ├── scripts/ # safe developer commands └── .github/workflows/ # CI configuration

This is a target structure, not a command to create every folder immediately. Create only the folders needed for the current milestone.

# 19. Delivery roadmap and learning plan

Study planning assumption: approximately four focused hours per day alongside a nine-hour job. Timelines are estimates, not promises; move forward when acceptance criteria pass, not merely when a calendar week ends.

| Phase | Learn | Build artifact | Exit criteria |
| --- | --- | --- | --- |
| 0. Product & setup | Git basics, terminal, requirements, reading docs | Repo, charter, backlog, environment setup | Clean setup documented; first commit pushed |
| 1. Python foundations | Variables, types, conditions, loops, functions, lists/dicts, files, exceptions | Small file reader + transformation functions | Can explain each function and pass unit tests |
| 2. SQL & relational data | SELECT, filtering, joins, GROUP BY, constraints, keys, transactions | PostgreSQL schema and KPI queries | Can explain grain, joins, keys, and core KPI queries |
| 3. ETL & quality | Pandas or standard-library trade-offs, validation, logging, config, idempotency | Repeatable ingestion pipeline | Valid/rejected counts reconcile; reruns are safe |
| 4. Analytics / Power BI | Data model, relationships, measures, filter context, visual design | Executive + operations dashboard | KPI results reconcile to SQL |
| 5. Testing & API | pytest, fixtures, HTTP, JSON, FastAPI, status codes | Tested read-only API | Unit/integration/API tests pass; OpenAPI docs work |
| 6. Git & CI/CD | Branches, commits, PRs, CI checks, environment config | Automated GitHub Actions checks | A failed test blocks a green pipeline |
| 7. Container/deploy | Docker basics, env vars, logs, deployment concepts | Reproducible containerized demo / optional hosted API | A clean machine can follow setup and teardown instructions |
| 8. ML/AI insights | Baselines, time splits, evaluation, prompt safety, grounding | One evaluated anomaly/forecast feature, then optional Q&A | Evidence and limitations are visible; unsupported answers are handled |
| 9. Portfolio polish | Technical storytelling, architecture trade-offs, demo practice | Screenshots, demo script, resume bullets, interview FAQ | Can explain the whole system and a few design trade-offs |

## 19.1 Suggested daily study rhythm

| Block | Time | Purpose |
| --- | --- | --- |
| Learn | 60 min | Understand one concept from first principles |
| Guided implementation | 90 min | Build a small project slice with AI assistance |
| Independent practice | 45 min | Rebuild/modify a piece without copying blindly |
| Test + explain | 30 min | Run checks and explain the logic aloud or in notes |
| Progress log | 15 min | Record what works, blockers, and next task |

## 19.2 Learning contract

AI may explain, scaffold, review, and help debug; the owner still reads and tests every meaningful change.

When a bug appears, reproduce it, inspect evidence, isolate the cause, then change one thing at a time.

Do not jump into advanced AI, Kubernetes, or frontend work to avoid learning Python/SQL fundamentals.

At the end of each milestone, create a short 'what I can explain now' note and a working demo.

# 20. Risks, assumptions, and decisions

| Item | Risk / assumption | Mitigation / decision |
| --- | --- | --- |
| R-01 | Scope becomes too large | MVP and later releases are separated; defer optional stack components |
| R-02 | Generated code is not understood | Require code walkthrough, tests, and independent explanation for each feature |
| R-03 | Metric mismatch between SQL and BI | Single KPI catalogue plus reconciliation tests |
| R-04 | Data quality problems are hidden | Quarantine invalid rows and report accepted/rejected counts |
| R-05 | AI produces unsupported claims | Ground insights in approved metrics and show evidence/time window |
| R-06 | Public repo leaks data or credentials | Synthetic data only, .gitignore, secret scan, review before push |
| R-07 | Cloud cost surprises | Local-first development, budget cap, alerts, and teardown plan before hosting |
| A-01 | The demo company and records are fictional | Generate synthetic data |
| A-02 | Power BI is available for the initial BI milestone | Use local Desktop workflow; revisit sharing constraints when deploying |
| D-01 | Start as a modular monolith, not microservices | Simpler to learn, test, deploy, and explain |
| D-02 | Power BI is the MVP UI | Avoid premature React frontend work |
| D-03 | AI is deferred until data trust is established | Prevents an impressive but unreliable demo |

## 20.1 Open decisions to resolve during setup

Exact Python and PostgreSQL versions supported by the development machine.

Dependency management choice: pyproject.toml workflow or a pinned requirements file workflow.

Exact synthetic dataset generation approach and initial row counts.

Whether Power BI will connect directly to PostgreSQL or to exported curated tables for the first demo.

Whether a hosted API is necessary for the portfolio target roles; local demo may be sufficient initially.

# 21. Definition of done and portfolio evidence

## 21.1 Feature-level Definition of Done

Requirement and expected behavior are documented.

Implementation is small, readable, and placed in the correct module.

Relevant happy path, edge cases, and error paths are tested.

No secrets or real private data are included.

Logs/errors are useful and do not expose sensitive content.

README or technical docs are updated if behavior or setup changed.

The owner can explain the code, the trade-off, and how the feature was verified.

## 21.2 Portfolio deliverables

Public GitHub repository with clean README, setup guide, screenshots, and architecture diagram.

System context and container/component architecture diagrams.

Entity-relationship diagram and data dictionary.

KPI catalogue with definitions, grain, filters, exclusions, and SQL checks.

Sample synthetic data plus documented generation instructions.

Test suite and visible CI status.

Power BI screenshots or demo file where sharing is appropriate.

API OpenAPI documentation and example requests after R2.

Short demo video/script and a list of design trade-offs.

Resume-ready project summary written only after implemented capabilities are verified.

# Appendix A — Starter data dictionary template

| Field | Meaning | Type | Nullable? | Key / rule | Owner/source |
| --- | --- | --- | --- | --- | --- |
| customer_id | Unique synthetic customer identifier | UUID/integer | No | Primary key | Synthetic generator |
| ticket_id | Unique support ticket identifier | UUID/integer | No | Primary key | Synthetic generator |
| created_at | Ticket creation timestamp | Timestamp | No | Must parse; cannot be future without explicit scenario | Synthetic generator |
| closed_at | Ticket closure timestamp | Timestamp | Yes | Required when status is closed/resolved | Synthetic generator |
| status | Current ticket state | Text/enum | No | Approved value list | Synthetic generator |

Add every field used by the schema, ETL, API, and dashboard. Record timezone assumptions and allowed values.

# Appendix B — Example KPI response contract

{ "as_of": "ISO-8601 timestamp", "period": {"start": "YYYY-MM-DD", "end": "YYYY-MM-DD"}, "metrics": { "order_count": {"value": 123, "unit": "orders"}, "revenue": {"value": 12345.67, "unit": "currency units"}, "sla_attainment_pct": {"value": 94.2, "unit": "percent"} } }

Illustrative shape only. Values are placeholders, not real results. Currency, timezone, and metric eligibility rules must be defined before implementation.

# Appendix C — Glossary

| Term | Plain-language meaning |
| --- | --- |
| API | A controlled interface that lets software request data or actions from another service |
| ETL | Extract, transform, load: read data, clean/reshape it, and store it |
| Idempotency | Repeating an operation produces no unintended extra effects |
| KPI | A key performance indicator tied to a defined business question |
| Data grain | What one row in a table represents |
| Fact table | A reporting table that stores measurable events at a declared grain |
| Dimension | Descriptive context used to filter/group measures, such as date or product |
| CI/CD | Automated checks and delivery/deployment workflows |
| ADR | Architecture Decision Record: a short note explaining a significant design choice |
| Quarantine | A place/process for isolating invalid records instead of silently loading them |

# Immediate next steps

Review this plan as the baseline and list any business scope changes before coding.

Create the GitHub repository and a project board with the phases above.

Write the first Architecture Decision Records for modular-monolith architecture, PostgreSQL, and Power BI-first UI.

Create the fictional business scenario and define the first dataset grain.

Begin Phase 0, then learn/build the first tiny Python slice before expanding the system.